CRM Intelligence Platform

Product Backlog & User Story Catalogue

Version: 0.1
Status: Draft
Last Updated: 2026-06-26

Document History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | 26/06/2026 | Cheryl | Initial product backlog and user story catalogue created. |

1. Purpose

This document defines the product backlog for CRM Intelligence.

The backlog translates business objectives into deliverable user stories.

Each story includes:

- Business value

- Acceptance criteria

- Priority

- Dependencies

- Release target

2. Backlog Principles

User-Centred Delivery

Stories are written from the perspective of the user.

Vertical Delivery

Stories should deliver usable functionality.

Example:

Not:

"Create object fields"

Instead:

"As a sales user, I can view relationship health so I can prioritise customer engagement."

Acceptance Criteria Driven

Each story includes clear outcomes.

3. Epic Overview

| Epic | Description | Priority |
| --- | --- | --- |
| EPIC-001 | Relationship Data Foundation | High |
| EPIC-002 | Relationship Intelligence Panel | High |
| EPIC-003 | Relationship Management | High |
| EPIC-004 | Security & Governance | High |
| EPIC-005 | Reporting & Analytics | Medium |
| EPIC-006 | Advanced Intelligence | Future |

EPIC-001: Relationship Data Foundation

Goal

Create the Salesforce data model required to store relationship intelligence.

US-001: Create Relationship Profile

Priority:

High

Sprint:

1

User Story

As a Salesforce user

I want relationship profiles stored against contacts

So that important stakeholder relationships can be tracked.

Acceptance Criteria

Given:

A contact relationship exists

When:

A relationship profile is created

Then:

The system stores:

- Relationship role

- Relationship strength

- Relationship health

- Influence level

Dependencies

- Data model approved

- Security configured

US-002: Support Multiple Record Contexts

Priority:

High

Sprint:

2

User Story

As a Salesforce user

I want relationship intelligence available across records

So that I can understand stakeholders in different contexts.

Acceptance Criteria

Given:

A supported Salesforce object

When:

The component loads

Then:

The correct relationship context displays.

Supported examples:

- Account

- Opportunity

- Case

- Account Plan

EPIC-002: Relationship Intelligence Panel

Goal

Provide users with relationship visibility directly on Salesforce records.

US-003: Display Relationship Panel

Priority:

High

Sprint:

3

User Story

As a sales user

I want to view key relationships on a record page

So that I understand who influences the customer.

Acceptance Criteria

Given:

A user opens a supported record

When:

The page loads

Then:

The relationship panel displays.

The panel shows:

✓ Contact
✓ Role
✓ Health
✓ Strength
✓ Influence

US-004: Handle Empty Relationship State

Priority:

Medium

Sprint:

3

User Story

As a user

I want to know when relationship information is missing

So that I can identify gaps.

Acceptance Criteria

Given:

No relationships exist

When:

The component loads

Then:

A helpful empty state appears.

Example:

"No relationship information exists. Add stakeholders to improve visibility."

EPIC-003: Relationship Management

Goal

Allow users to maintain relationship intelligence.

US-005: Edit Relationship Information

Priority:

High

Sprint:

4

User Story

As a relationship owner

I want to update relationship information

So that customer intelligence remains accurate.

Acceptance Criteria

Given:

I have edit permission

When:

I select edit

Then:

I can update:

- Health

- Strength

- Influence

- Notes

Changes require:

- Review

- Save confirmation

US-006: Capture Relationship History

Priority:

High

Sprint:

4

User Story

As an administrator

I want relationship changes recorded

So that updates are auditable.

Acceptance Criteria

When:

A relationship changes

Then:

History records:

- Previous value

- New value

- User

- Date

EPIC-004: Security & Governance

Goal

Ensure relationship intelligence is secure and controlled.

US-007: Control Relationship Visibility

Priority:

High

Sprint:

1

User Story

As a Salesforce administrator

I want relationship intelligence protected

So that sensitive information is only visible to authorised users.

Acceptance Criteria

Users can only view data they have access to.

US-008: Restrict Sensitive Fields

Priority:

Medium

Sprint:

4

User Story

As an administrator

I want sensitive relationship notes controlled

So that confidential information is protected.

Acceptance Criteria

Sensitive fields respect:

- Field Level Security

- Permission Sets

EPIC-005: Reporting & Analytics

Goal

Provide insights into relationship health.

US-009: Relationship Health Dashboard

Priority:

Medium

Sprint:

6

User Story

As a sales leader

I want to understand relationship health

So that I can identify customer risks.

Acceptance Criteria

Dashboard displays:

- Healthy relationships

- At-risk relationships

- Missing stakeholders

US-010: Relationship Coverage Report

Priority:

Medium

Sprint:

6

User Story

As an account manager

I want to see stakeholder coverage

So that I can identify relationship gaps.

EPIC-006: Advanced Intelligence

Future backlog.

US-011: Relationship Graph

Priority:

Low

Release:

Future

User Story

As a user

I want a visual relationship map

So that I can understand influence networks.

Acceptance Criteria

Displays:

- Stakeholders

- Connections

- Influence paths

US-012: AI Relationship Insights

Priority:

Low

Release:

Future

User Story

As a user

I want suggested relationship insights

So that I can identify risks earlier.

Acceptance Criteria

AI suggestions:

- Respect Salesforce security

- Provide explanations

- Allow user override

4. Prioritisation Method

Priority considers:

Business Value

Does it improve customer visibility?

User Impact

Does it improve daily workflows?

Technical Dependency

Is it required for other capabilities?

5. MVP Scope

Included:

✓ Relationship model
✓ Security model
✓ Dynamic component
✓ View relationships
✓ Edit relationships
✓ History tracking

Not included:

- Relationship graph

- AI scoring

- Advanced analytics

6. Definition of Ready

A story is ready when:

✓ Business outcome defined
✓ Acceptance criteria written
✓ Dependencies understood
✓ Design available
✓ Test approach identified

7. Definition of Done

A story is complete when:

✓ Development complete
✓ Code reviewed
✓ Tests passed
✓ Security validated
✓ Documentation updated
✓ UAT accepted

Summary

The backlog provides a structured delivery plan for CRM Intelligence.

It supports:

- Agile planning

- Stakeholder alignment

- Incremental delivery

- Controlled product evolution