CRM Intelligence Platform

Delivery and Implementation Plan

Version: 0.1
Status: Draft
Last Updated: 2026-06-26

Document History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | 26/06/2026 | Cheryl | Initial implementation approach, delivery phases, sprint plan, and acceptance criteria created. |

1. Purpose

This document defines the implementation approach for CRM Intelligence.

The goal is to translate the product vision and technical architecture into a structured delivery plan.

The implementation approach supports:

- Agile delivery

- Incremental value delivery

- Controlled releases

- Stakeholder feedback

- Continuous improvement

2. Delivery Approach

The project will follow an Agile delivery model.

Work will be managed through:

- Product backlog

- Sprint planning

- Sprint reviews

- Retrospectives

- UAT cycles

3. Delivery Principles

Deliver Value Early

The first release focuses on delivering usable relationship intelligence.

Build for Extension

The MVP should support future capabilities:

- Relationship workspace

- Relationship graph

- Advanced analytics

- AI enhancements

Maintain Quality

Each increment includes:

- Automated testing

- Security validation

- Documentation updates

4. Release Scope

MVP Goal

Deliver a Salesforce-native Relationship Intelligence capability.

Users can:

✓ View relationship information
✓ Understand stakeholder roles
✓ Assess relationship health
✓ Update relationship intelligence
✓ Identify relationship risks

5. Delivery Phases

Phase 1

Foundation

Phase 2

Relationship Intelligence MVP

Phase 3

Enhancements

Phase 4

Advanced Intelligence

Phase 1: Foundation

Objective

Establish the technical foundation.

Deliverables

Data Model

Create:

- CRM Relationship Profile

- CRM Relationship Context

- Relationship History

Configure:

- Fields

- Validation rules

- Relationships

Security

Implement:

- Permission Sets

- Field Level Security

- Sharing model

Development Framework

Create:

- Apex architecture pattern

- Base classes

- Testing framework

Acceptance Criteria

✓ Objects deployed
✓ Security model validated
✓ Unit test framework established

Sprint 1: Platform Foundation

Duration:

2 weeks

User Stories

Data Model Setup

As a Salesforce administrator

I want relationship intelligence objects created

So that relationship information can be stored consistently.

Acceptance Criteria:

- Objects exist

- Fields configured

- Relationships validated

Security Setup

As a Salesforce user

I want access controlled correctly

So that sensitive information is protected.

Acceptance Criteria:

- Permission sets created

- FLS reviewed

- Sharing tested

Sprint 2: Core Services

Duration:

2 weeks

User Stories

Relationship Service Layer

As a developer

I want reusable business services

So that logic is not duplicated.

Acceptance Criteria:

- Controller created

- Service created

- Selector created

- Domain validation implemented

Configuration Framework

As an administrator

I want relationship configuration managed through metadata

So that new objects can be supported.

Acceptance Criteria:

- Custom Metadata created

- Dynamic loading supported

Phase 2: Relationship Intelligence MVP

Objective

Deliver user-facing capability.

Sprint 3: Relationship Panel

Duration:

2 weeks

User Stories

View Relationships

As a user

I want to see relationship intelligence on records

So that I understand key stakeholders.

Acceptance Criteria:

- Component displays on record pages

- Correct record context loads

- Security respected

Relationship Cards

As a user

I want relationship information displayed clearly

So that I can identify important contacts.

Acceptance Criteria:

Displays:

- Contact

- Role

- Health

- Strength

- Influence

Sprint 4: Relationship Updates

Duration:

2 weeks

User Stories

Update Relationship Information

As a user

I want to update relationship intelligence

So that information remains current.

Acceptance Criteria:

- Edit mode available

- Changes reviewed before save

- History captured

Validation

As a user

I want invalid data prevented

So that relationship scoring remains accurate.

Acceptance Criteria:

- Validation rules enforced

- Error messages displayed

Phase 3: Enhancements

Sprint 5: Relationship Intelligence Improvements

Duration:

2 weeks

Features

- Relationship freshness indicators

- Review reminders

- Additional reporting

Sprint 6: Reporting & Analytics

Duration:

2 weeks

Features

Dashboards:

- Relationship health

- Stakeholder coverage

- At-risk relationships

Reports:

- Missing stakeholders

- Relationship changes

- Team ownership

Phase 4: Advanced Capabilities

Future Sprint Ideas

Relationship Graph

Features:

- Visual stakeholder map

- Influence paths

- Relationship gaps

AI Enhancements

Potential capabilities:

- Suggested stakeholders

- Relationship risk detection

- Engagement insights

6. Dependencies

| Dependency | Impact |
| --- | --- |
| Salesforce relationship model | Data architecture |
| Security model | Component access |
| Metadata configuration | Dynamic support |
| User adoption | Data quality |

7. Definition of Done

A feature is complete when:

✓ Code complete
✓ Peer reviewed
✓ Apex tests passed
✓ LWC tests passed
✓ Security reviewed
✓ Documentation updated
✓ UAT completed

8. Risks

Low User Adoption

Mitigation:

- Simple user experience

- Clear business value

Data Quality Issues

Mitigation:

- Validation

- Review processes

- Audit history

Overengineering

Mitigation:

- Deliver MVP first

- Build extension points only where needed

9. Release Readiness

Before production release:

✓ Testing complete
✓ UAT approved
✓ Deployment validated
✓ Security confirmed
✓ Support model defined

Summary

CRM Intelligence will be delivered incrementally using Agile principles.

The implementation prioritises:

- Early value delivery

- Strong technical foundations

- Enterprise quality standards

- Future scalability

The approach enables a sustainable Salesforce platform capability rather than a one-off solution.