CRM Intelligence Platform

Quality & Testing Strategy

Version: 0.2
Status: Active
Last Updated: 2026-06-26

Document History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 0.1 | 26/06/2026 | Cheryl | Initial testing strategy created |
| 0.2 | 26/06/2026 | Cheryl | Expanded into quality strategy covering testing, validation, release gates, and delivery standards |

1. Purpose

This document defines the quality approach for the CRM Intelligence Platform.

The objective is to ensure the solution is:

- Reliable

- Secure

- Maintainable

- Scalable

- Fit for business use

Quality is treated as part of delivery rather than a final validation step.

2. Quality Principles

Build Quality In

Testing activities occur throughout delivery.

Quality is considered during:

- Design

- Development

- Configuration

- Deployment

- Operations

Protect Salesforce Standards

All implementation must follow Salesforce best practice.

Including:

- Security model compliance

- Governor limit awareness

- Maintainable automation

- Reusable components

Validate Business Outcomes

Testing must confirm:

- Technical correctness

- User expectations

- Business value

3. Quality Framework

The quality lifecycle:

Requirement

↓

Design Review

↓

Development

↓

Testing

↓

User Validation

↓

Release

↓

Monitoring

4. Definition of Ready

A work item is ready for development when:

✓ Business objective defined
✓ Acceptance criteria written
✓ Dependencies identified
✓ Security considerations reviewed
✓ Design approach understood

5. Definition of Done

A work item is complete when:

✓ Development completed
✓ Code/configuration reviewed
✓ Unit tests passed
✓ Security validated
✓ Acceptance criteria met
✓ Documentation updated
✓ Deployment requirements completed

6. Testing Strategy Overview

Testing is performed across multiple layers.

Unit Testing

↓

Component Testing

↓

Integration Testing

↓

Security Testing

↓

User Acceptance Testing

↓

Regression Testing

7. Apex Testing

Apex code must include automated testing.

Required coverage:

- Trigger handlers

- Services

- Domain logic

- Selectors

- Controllers

Testing should validate:

Positive Scenarios

Examples:

- Relationship created

- Relationship updated

- Data displayed correctly

Negative Scenarios

Examples:

- Invalid updates

- Missing required information

- Unauthorised access

Security Scenarios

Validate:

- CRUD permissions

- Field access

- Sharing behaviour

8. Lightning Web Component Testing

LWC testing validates user experience and behaviour.

Tests include:

Rendering

Confirm:

- Component loads

- Correct data displays

- Empty states work

User Interaction

Validate:

- Editing

- Saving

- Cancelling

- Refresh behaviour

Error Handling

Confirm:

- Errors are displayed correctly

- Users receive appropriate feedback

9. Integration Testing

Where integrations exist, validate:

- Data exchange

- Error handling

- Authentication

- Response handling

Future integrations must complete:

- Security review

- Data validation

10. Security Testing

Security testing validates Salesforce access controls.

Checks include:

Record Access

Validate:

- Users see permitted records

- Restricted records remain hidden

Field Access

Validate:

- Sensitive fields respect permissions

Apex Security

Validate:

- Sharing enforcement

- Safe queries

- Protected updates

11. Data Quality Testing

Data validation includes:

Migration Validation

Confirm:

- Source counts match target counts

- Relationships are preserved

- No unexpected duplicates exist

Ongoing Data Quality

Monitor:

- Missing relationship information

- Stale records

- Incomplete context

12. User Acceptance Testing

UAT validates business usability.

Users confirm:

- The solution solves the intended problem

- Information is understandable

- Workflows are efficient

Example scenarios:

Stakeholder Review

User can:

- View relationships

- Understand influence

- Identify risks

Relationship Update

User can:

- Update relationship details

- Save changes

- See history

13. Regression Testing

Regression testing ensures existing functionality is not impacted.

Areas:

- Account pages

- Contact processes

- Existing automation

- Reporting

Regression testing is required for:

- Releases

- Major configuration changes

- Apex changes

14. Release Quality Gates

A release must pass:

| Gate | Requirement |
| --- | --- |
| Build | Code/config complete |
| Apex | Tests passing |
| LWC | Component tests passing |
| Security | Access validated |
| UAT | Business approval |
| Deployment | Validation successful |

15. Defect Management

Defects are prioritised by impact.

Critical

Examples:

- Production outage

- Data loss

- Security issue

High

Examples:

- Major feature unavailable

- Multiple users impacted

Medium

Examples:

- Limited impact

- Workaround available

Low

Examples:

- Minor issue

- Enhancement request

16. Test Environments

Recommended environments:

Development

Purpose:

- Build

- Unit testing

Test / QA

Purpose:

- Integration testing

- Regression testing

UAT

Purpose:

- Business validation

Production

Purpose:

- Live operation

17. Automation Opportunities

Future improvements:

- Automated regression suite

- CI/CD quality checks

- Automated security scanning

- Deployment validation

18. Quality Ownership

| Area | Owner |
| --- | --- |
| Apex Quality | Development Team |
| Component Quality | Development Team |
| UAT | Business Users |
| Security | Salesforce Platform Team |
| Release Approval | Product/Delivery Owner |

19. Related Architecture Decisions

| ADR | Relationship |
| --- | --- |
| ADR-006 | Development architecture requires testable patterns |
| ADR-007 | Defines quality gates and testing approach |
| ADR-009 | Migration requires validation strategy |
| ADR-010 | Operational model requires ongoing quality monitoring |

Summary

The CRM Intelligence quality strategy ensures the platform is delivered with confidence.

It provides:

- Structured testing

- Clear acceptance criteria

- Controlled releases

- Sustainable platform quality