CRM Intelligence Platform

Release & Deployment Strategy

Version: 0.2
Status: Active
Last Updated: 2026-06-26

Document History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 0.1 | 26/06/2026 | Cheryl | Initial deployment and cutover approach |
| 0.2 | 26/06/2026 | Cheryl | Consolidated release management, deployment, migration, and cutover strategy |

1. Purpose

This document defines the approach for releasing the CRM Intelligence Platform into Salesforce environments.

The strategy covers:

- Release planning

- Environment management

- Deployment approach

- Data migration

- Production cutover

- Validation

- Rollback

- Post-release support

The objective is to deliver changes safely while maintaining platform stability.

2. Release Principles

The release approach follows these principles:

Controlled Change

All changes must move through defined environments before production.

Changes require:

- Validation

- Testing

- Approval

- Deployment readiness

Quality First

No release should progress without:

- Completed testing

- Security validation

- Business approval

Salesforce Alignment

Deployment follows Salesforce platform standards.

Considerations include:

- Metadata dependencies

- Security configuration

- Automation ordering

- Apex dependencies

Traceability

All production changes must be traceable to:

- User stories

- Development work

- Architecture decisions

- Release records

3. Release Lifecycle

The release process follows:

Planning

↓

Development

↓

Testing

↓

User Acceptance Testing

↓

Release Approval

↓

Production Deployment

↓

Validation

↓

Hypercare

4. Environment Strategy

The solution uses separate environments to support controlled delivery.

Development Environment

Purpose:

Used for:

- Configuration

- Apex development

- LWC development

- Unit testing

Activities:

- Build features

- Developer testing

- Code review

Test / QA Environment

Purpose:

Used for:

- Integration testing

- Regression testing

- Quality validation

Activities:

- Full functional testing

- Security validation

- Defect resolution

User Acceptance Testing Environment

Purpose:

Business validation.

Activities:

- User scenarios

- Acceptance testing

- Final approval

Production Environment

Purpose:

Live operation.

Only approved and validated changes are deployed.

5. Deployment Approach

Deployments should follow dependency order.

Recommended sequence:

Data Model

↓

Security Configuration

↓

Automation

↓

Apex

↓

Lightning Components

↓

Reports & Configuration

↓

Data Migration

6. Deployment Components

The solution deployment includes:

Salesforce Metadata

Including:

- Custom objects

- Fields

- Relationships

- Validation rules

- Permission Sets

- Flows

Apex

Including:

- Classes

- Triggers

- Test classes

Deployment requirements:

- Tests passing

- Dependencies validated

Lightning Web Components

Including:

- Components

- Configuration

- Permissions

Validation:

- Component loading

- User interaction

- Error handling

Reporting

Including:

- Reports

- Dashboards

- Report folders

7. Release Readiness Criteria

A release is ready when:

Development Complete

✓ Code complete
✓ Configuration complete
✓ Peer review complete

Testing Complete

✓ Apex tests passed
✓ Component testing complete
✓ Regression testing complete

Security Complete

✓ Permissions reviewed
✓ Sharing validated
✓ Access tested

Business Approval

✓ UAT complete
✓ Acceptance criteria met

8. Production Cutover Strategy

The cutover strategy defines how the solution transitions from final validation into live operation.

Objectives:

- Minimise disruption

- Protect existing data

- Confirm platform stability

9. Pre-Cutover Activities

Before production deployment:

Complete:

✓ Production backup
✓ Deployment validation
✓ Migration validation
✓ User communication
✓ Support readiness

10. Data Migration Strategy

The solution follows a controlled migration approach.

Principle:

Existing Salesforce relationship data should be preserved.

The solution extends existing capability rather than replacing it.

Migration Activities

Data Assessment

Review:

- Existing relationship data

- Data quality

- Duplicates

- Required transformations

Data Preparation

Prepare:

- Migration files

- Field mappings

- Validation rules

- Error handling process

Migration Execution

Recommended sequence:

Configuration Deployment

↓

Reference Data

↓

Relationship Intelligence Records

↓

Validation

↓

User Verification

11. Data Validation

After migration validate:

Record Counts

Confirm:

- Source count

- Target count

Relationship Integrity

Confirm:

- Correct Account links

- Correct Contact links

- Correct business context

Data Quality

Review:

- Missing values

- Unexpected records

- Incorrect ownership

12. Go-Live Validation

After deployment complete:

Perform smoke testing.

Functional Validation

Confirm:

- Components load

- Users can view information

- Users can update records

Security Validation

Confirm:

- Users see correct information

- Restricted information remains protected

Automation Validation

Confirm:

- Flows execute correctly

- Apex processes work

13. Rollback Strategy

Rollback planning ensures recovery if issues occur.

Application Rollback

Possible actions:

- Disable components

- Remove permissions

- Disable automation

- Revert configuration

Data Rollback

Actions:

- Restore affected records

- Reverse migration where required

- Correct data issues

Rollback decisions should consider:

- Business impact

- Data integrity

- User disruption

14. Hypercare Period

Following production release, enhanced support is provided.

Activities:

- Monitor errors

- Review user feedback

- Resolve defects

- Confirm adoption

Recommended period:

1–2 weeks after release.

15. Post-Release Review

After stabilisation:

Review:

- Release outcomes

- Defects

- User feedback

- Improvements

Actions:

- Update backlog

- Capture lessons learned

- Plan enhancements

16. Deployment Ownership

| Activity | Owner |
| --- | --- |
| Development | Engineering Team |
| Testing | QA Team |
| Approval | Product Owner |
| Deployment | Salesforce Platform Team |
| Support | Operations Team |

17. Related Documents

Related documentation:

Architecture

- Solution Architecture Overview

- Data Model & Object Design

Quality

- Quality & Testing Strategy

Governance

- ADR Index

- ADR-009 Migration Strategy

18. Summary

The Release & Deployment Strategy provides a controlled approach for introducing CRM Intelligence into Salesforce.

The approach ensures:

- Safe releases

- Validated deployments

- Controlled migration

- Business readiness

- Operational stability

The strategy balances delivery speed with platform governance.