CRM Intelligence Platform

Data Migration & Deployment Cutover Plan

Version: 0.1
Status: Draft
Last Updated: 2026-06-26

Document History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | 26/06/2026 | Cheryl | Initial migration and cutover strategy created. Defined deployment sequence, data migration approach, validation steps, rollback plan, and production readiness activities. |

1. Purpose

This document defines the approach for introducing CRM Intelligence into an existing Salesforce environment.

The objective is to ensure:

- Safe deployment

- Controlled data migration

- Minimal business disruption

- Accurate relationship intelligence

- Production stability

2. Migration Principles

Preserve Existing Salesforce Data

Existing Salesforce relationship data remains the source of truth.

CRM Intelligence enhances existing relationship visibility.

Avoid Unnecessary Data Duplication

The implementation should avoid copying existing Salesforce relationship data unless required.

Controlled Introduction

Changes are introduced incrementally.

Production rollout should minimise:

- User disruption

- Data risk

- Operational impact

3. Current State Assumption

The target Salesforce org already uses:

- Accounts

- Contacts

- Account Contact Relationships

The solution extends this model rather than replacing it.

4. Target State

The implemented model:

Account

|

Account Contact Relationship

|

CRM Relationship Profile

|

CRM Relationship Context

|

Opportunity / Account Plan / Other Records

5. Migration Scope

Included

Migration includes:

✓ Salesforce metadata
✓ Custom objects
✓ Fields
✓ Permission Sets
✓ Apex classes
✓ Lightning components
✓ Custom Metadata configuration
✓ Initial relationship enrichment data (if required)

Excluded from MVP

Not included:

- Historical relationship reconstruction

- External relationship data imports

- AI-generated relationship suggestions

6. Data Assessment Phase

Before migration begins:

Complete data discovery.

Review Existing Data

Identify:

- Existing contacts

- Account relationships

- Contact roles

- Duplicate records

- Missing information

Data Quality Assessment

Review:

- Missing relationship owners

- Incomplete contact details

- Outdated relationships

7. Data Mapping Strategy

Account Contact Relationship Mapping

Existing Salesforce relationship records map to:

CRM Relationship Context

Example:

Source:

Account Contact Relationship

Account:

ABC Ltd

Contact:

Jane Smith

Role:

Decision Maker

Target:

CRM Relationship Profile

Contact:

Jane Smith

Role:

Decision Maker

Context:

ABC Ltd

8. Migration Activities

Phase 1: Metadata Deployment

Deploy:

- Custom Objects

- Fields

- Relationships

- Validation Rules

- Permission Sets

Validation:

Confirm:

✓ Objects available
✓ Fields created
✓ Security applied

Phase 2: Configuration Deployment

Deploy:

- Custom Metadata records

- Component configuration

- Page assignments

Validation:

Confirm:

✓ Supported objects configured
✓ Components load correctly

Phase 3: Data Migration

Load:

- Relationship profiles

- Relationship context records

- Initial history records (if required)

9. Migration Tools

Recommended tools:

- Salesforce Data Loader

- Salesforce CLI

- Data Import Wizard (where appropriate)

For larger migrations:

Consider:

- ETL tooling

- Salesforce integration platforms

10. Data Validation

Post migration validation includes:

Record Counts

Compare:

Source count

against

Target count

Relationship Validation

Confirm:

- Contacts linked correctly

- Context records created

- Roles preserved

User Validation

Business users verify:

- Expected relationships appear

- Correct context displayed

11. Deployment Sequence

Recommended order:

1. Apex Classes

|

2. Custom Objects

|

3. Permissions

|

4. Custom Metadata

|

5. Lightning Components

|

6. Page Assignments

|

7. Data Migration

|

8. Validation

12. Cutover Plan

Pre-Cutover

Complete:

✓ Deployment validation
✓ Backup production metadata
✓ Confirm rollback plan
✓ Notify users

Deployment Window

Activities:

- Deploy metadata

- Run migration scripts

- Validate data

- Assign permissions

- Activate components

Post-Cutover

Complete:

- Smoke testing

- User verification

- Error monitoring

- Adoption checks

13. Production Smoke Testing

Validate:

Account Record

Confirm:

- Relationship panel loads

- Correct contacts appear

Editing

Confirm:

- User can edit permitted fields

- Save works

- History created

Security

Confirm:

- Correct users see information

- Restricted users cannot access data

14. Rollback Strategy

Rollback options:

Metadata Rollback

Restore previous:

- Apex versions

- Lightning components

- Configuration

Component Disablement

Use:

- Permission Sets

- Metadata configuration

to disable access.

Data Recovery

Where required:

Restore affected records.

15. Risks and Mitigation

Poor Source Data Quality

Risk:

Incorrect relationship intelligence.

Mitigation:

Data cleansing before migration.

User Confusion

Risk:

Users unsure where relationship information comes from.

Mitigation:

Training and clear ownership.

Deployment Failure

Risk:

Production disruption.

Mitigation:

Validation deployment and rollback plan.

16. Hypercare Period

Following release:

Monitor:

- Errors

- User adoption

- Data quality

- Performance

Duration:

Recommended:

1–2 weeks

17. Success Criteria

Migration is successful when:

✓ Users can access relationship intelligence
✓ Existing Salesforce relationships remain intact
✓ Security behaves correctly
✓ Reports populate correctly
✓ No critical production issues exist

Summary

CRM Intelligence will be introduced through a controlled migration and cutover process.

The approach preserves existing Salesforce investment while adding enhanced relationship intelligence capabilities.

The strategy supports safe enterprise adoption and future scalability.